## Slide 1: TIE App
System Illustration and Deliverables
Notes: Operation Concept
Operations Concept Description
CTS Stub
Data Model
UI Wireframe
TIE App Server
Input Data Format for CbCR
Major Milestones
  Setup Phase – Skeleton, no functionality
    Dev environment – TIE Helloworld: build environment; end-to-end shell (UI, Server, DB), test link available
    DB tables
    Server controller classes skeleton
    UI Layout – major panes
  Functionality Phase – One use case at a time, from UI to DB
    UC1 User log in
    UC2 Upload CbCR – Upload, view relevant fields. Input data file format
    UC3 Send Msg – Compose, Package into envelope, Encrypt, Send
    UC4 Check Msg Status
    UC5 Receive Msg – Message Prompt, Decrypt, Decompose, Un-package
    UC6 Check user activity log – Who did what to which msg when
  UI Fine Tuning
    (Rapid feedback loop)
    Spanish UI
  Admin Docs
    Installation Doc – Third party install test
    Design Overview Doc – For new developer on-boarding
  Final Delivery of TIE App Phase I
Project Logistics
  Management Contact: David Deputy
  Time code to use

## Slide 2: An App to TIE it all Together
CTS
TIE
TIE
TIE
TIE
TIE
TIE
TIE

## Slide 3: Operations Concept
CTS
TIE DB
TIE
(Country A)
TIE DB
TIE
(Country B)
ICts
ICts
CbCR

## Slide 4: Operations Concept Description
CTS – Communication network for exchanging tax info among countries. Being built; Need to stub it out
TIE App – Prep tax msgs to be exchanged via CTS
  Think it as email client for tax msgs only
  CbCR msg is the first targeted tax msg
On TIE App instance per country, having its DB instance
Each TIE App has its own users, some are also CTS users. Those CTS users can use CTS to, e.g, send msgs
Encrypt tax msg to be sent through CTS
Track msg status along the route
Track who did what to which msg when

## Slide 5: Project Logistics
Time code to use ?
Key members and roles
  David Deputy – Owner
  Adams Wang – Developer
  John Hart – Development environment leader
  Qing Qin – Architect
  ? – Integrator

## Slide 6: ICts – Interface to Access CTS Functionality
ICts – The interface that TIE classes uses
  CtsClientStub – Stub out all the functionality
Grow methods as needed

## Slide 7: Data Model
MySQL
Logical Data Model Subject Areas
  User info, for TIE and CTS
  Generic message info, status, etc.
  CbCR data
  TIE operation log
ER Win Model

## Slide 8: UI Wireframe
Header
Footer
Search
Criteria
Message List
Message Details
Details
Status Track
Log

## Slide 9: Header Pane
TIEapp
for [TieApp.name]
Language:
All
Log Out
Welcome, [TieUser.name]!
E.g. “Mexico SAT”. The name of Mexico tax authority. “German BZSt” for German tax authority, etc

## Slide 10: Search
Inbox
Sent
Draft
Search By…
From user:
From country:
To user:
To country:
From date:
To date:
Name:
Country:
All
From year:
To year:
Key metric Between
Revenue Rel:
MNC:
Doc type:
CBCR
Revenue Unrel:
Total revenue:
Tax accrual:
Tax paid:
Num of Emp.:
Capital:
Accu Earnings:
Assets:
Main business
All
Compose New Tax Msg

## Slide 11: Message List
Message List
User
Subject
Description
Date
Status

## Slide 12: Message Detail Pane for CBCR Doc
Message Details
Message
Entities
Log
Table 1
Table 2
Table 3
Data fields about the msg that may contain many docs of the same type. Support CBCR type to start.
All entities of the CBCR doc in msg
Table 1, 2, 3 of the CBCR doc in the message. The layout appearance of the tables will be same as what’s specified in OECD doc, so that they easily understood by users.
Later when other doc types are supported. The ata fields would be different for another type of doc, say CRS.
Docs
Data about all the docs in msg. We’ll start with one doc per msg.

## Slide 13: Message Tab
Message
Entities
Log
Table 1
Table 2
Table 3
Docs
From:
To:
Date:
Subject:
Notes:
Status: Viewed
abc@MX
Jan 11, 2018
xyz@DE; uvx@US
Sending Country:
MX
Receiving Country:
DE, US
OECD Message Type:
Language:
Warning:
Contact:
OECD Message Ref ID: MX-2018-1
OECD Message Type Indic:
Reporting Period:
EN
CbC
CBC401
2018

## Slide 14: Docs Tab
Message
Entities
Table 1
Table 2
Table 3
Docs
Tax Documents In Message:
Code
Title
Doc Type
Reporting Entity
Currency
Resident Country
Attach Tax Data File…
Detach From Msg …

## Slide 15: Entity Tab
Message
Entities
Table 1
Table 2
Table 3
Docs
Entities In CBCR Doc:
TIN
Name
Doc Type
Incorporation Country
Is PE?
Resident Country
Reporting Entity: Sample Corp
Currency: MXP
Residence Country: MX
Address

## Slide 16: TIE App Server
One Server Instance per Country
  Identified to CTS
TIE DB
Tie
Controller
TieSession
Controller
TieSession
Controller
ICts
Tie
Persister
Tie
DataObj
Tie
DataObj
Tie
DataObj
TieSecurityManager

## Slide 17: Input Data Format, CbCR
Excel file format
Template file defined
One taxpayer per file

## Slide 18: Major Milestones
TIE App Phase I

## Slide 19: Major Milestones for TIE App Phase I
Setup– “Helloworld!”
  Helloworld, dev env set up
  Https
  DB tables and data objects
  Sever controller class skeleton
  Screen layout
Functionalities– One use case at a time
  User log in
  Other use cases
UI Fine Tuning – Optional, depending on time
  Spanish version?
Admin Docs –
  Installation doc
  Design overview doc
Final Delivery and Acceptance
  Build, run, demo, by integrator independently

## Slide 20: Functionalities – Use Cases
UC1: User Log in
UC2: New Msg (Upload CbCR) – Upload, view relevant fields. Input data file format
UC3: Send Msg – Compose, package into envelope, encrypt, send
UC4: Check Msg Status – What happed to my message?
UC5: Receive Msg – New message prompt, decrypt, decompose, un-package

## Slide 21: Funtionalities: Use Cases
UC6: Check user activity log – Who did what to which msg when
UC7: Search on Msgs – By certain criteria
  E.g., Sender’s country
  E.g., Msg of entity with more than 1000 employees
UC8 Calendar Event Notification –
  Notify that a certain taxpayer should send CBCR

## Slide 22: Other Requirement Note
Icon for button label – E.g., button label in English may not be understand by all users. An icon helps

## Slide 23: UC1 Log In
User click Log In button, sending un/pwd
Server authenticate user. If pass, load main page
Server select all tax messages which the user is the owner, ordered by time stamp
  Server set the newest msg as the currentMsg
Server select all docs for the currentMsg, ordered by name
  Server set the first doc as currentDoc
Server select all entities for the currentDoc, ordered by name
Server select Table 1, 2, 3 for currentDoc
Server forms Jason string that will contain data for the main page:
  MainPage  TaxMsg List, currentMsg  Doc List, currentDoc entityList Table1 Table2 Table3
When user clicked on another TaxMsg
  Server recompose MainPage string with a different currentMsg
When user clicked on another doc
  Server recompose MainPage string with a different currentDoc
Notes: The data structure for the main page.
tieAppMethod – indicates the intent of the user. E.g., for UC1, tieAppMethod=“LogIn”
TieAppMainPage
//----- Header pane
appName
username
language
//------ search pane
searchCriteria – all fields that user sets for filter his messages
//------ msg list pane
tieMsgList --- list of messages for the owner that satisfies the selection criteria
tieMsg
[fields of each msg, as needed for the columns of the table in the pane]
//----- currentMsg in detailed pane ---
currentMsg – the message that was selected by the user, or by the system default
[all fields of the designated current tie message]
docList – list all docs for the current message
doc
[fields of each doc, as needed for the columns of the table in the detail pane, doc tab, sorted by name]
currentDoc – the doc that was selected by the user or by the system default
entityList – list all entities for the currentDoc, which is for one top parent entity
entityInfo
[fields of each entity for the doc, i.e., under the top parent entity]
table1 – CBCR table 1 for the top entity
jurisdictionTaxInfoList --- lists tax info for each country that top entity does business in
jurisdictionTaxInfo
[fields of a row in table 1]
table2 – CBCR table 2 for the top entity
entityJurisdictionTaxInfoList – lists each jurisdiction for each country that it does business in
entityJurisdictionTaxInfo
[fields of a row in table 2]
table3 – CRCR table 3 for the top entity
[fields of table 3. In particular, the descriptive text is the concatenation of a rows of doc’s table 3 row’s texts]

## Slide 24: UC2: New Msg
User clicks “New” button to create a tax msg to be sent
Client post to server “newTaxMsg”
Server receives “newTaxMsg”, routes to java method newTaxMsg():
  Create new TieMsg object with proper default fields
  Save the new TieMsg
  Compose Jason, containing the new TieMsg
  Return Jason string to client
Client fill in msg fields on screen

## Slide 25: UC2: New Msg – Upload Doc
User clicks “Attach Tax Doc” button to include the doc in the new TieMsg
  Client prompts user to choose a file
User choose from file chooser dialog box, click ok
Client post to server “attachTaxDoc”
Server routes to java method attachTaxDoc( tieDocType, tieDoc )
  Parse tieDoc based on the give type, CBCR
  Create java objects TieDoc and its table1,2,3,etc
  Save all the java objects
  Compose Jason tieDoc with the java objects
  Return Jason
Client receives Jason, makes the message pane visible, fills in all fields with data in jason